MINUTES OF THE MEETING OF THE TOWN BOARD

TOWN OF SANDY CREEK
1992 HARWOOD DRIVE, PO BOX 52

SANDY CREEK, NEW YORK  13145-0052

Date: October 23, 2013

Kind of Meeting:  Special Joint Meeting with the Town of Richland

Place:  H. Douglas Barclay Courthouse, Pulaski, NY

SC Board Members Present:	Nancy Ridgeway	Others Present:

Nola J. Gove		Tammy Miller, SC Town Clerk

Kevin Halsey		Robert North, Richland Town Clerk

Cheryl Yerdon		Brittnea Bryden

Richland Board Members:	Daniel Krupke		Norma Newman

Sue Haynes		Wayne Miller

Kern Yerdon		Ed Kondratowicz

Roy Narish

Dustin Clark

Mary Yerdon

Jill Mattison

John Fox

Tom Atkinson

Manasseh Burt

Absent:  Ruth E. Scheppard, SC Town Councilman

Omar Davis, Richland Town Councilman

Dawn Holynski, Richland Town Councilman

CALL TO ORDER:

Supervisor Daniel Krupke called this special meeting to order at 7:00 pm.  He welcomed the Town of Sandy Creek officials and turned the meeting over to Dustin Clark, P.E., Senior Project Engineer for Barton & Loguidice.  This special meeting was held to discuss the Eastern Shore Water Project.

Mr. Clark stated that the Notice to Proceed has been issued and the groundbreaking ceremony has been held.  Work was begun at the water tank site on Weaver Road last week.  The pipeline contractors are planning to start construction on October 28th in the Town of Richland.  The Town of Sandy Creek pipeline contractors should also begin the week of October 28th.

Many agencies have already given approval for the additional sections of the project.  Progress is being made with the Department of Health and the EFC.  We are waiting for DOH approval of all ten sections.  All three of Sandy Creek’s additional sections will be constructed and sections 1, 2, and 5 of Richland’s seven additional sections will be done as approved in the budget.

Bids were opened for the meter and equipment purchase specifications.  Blair Supply is the low bidder for the water equipment.  The total number of EDU’s was discussed.  Landlocked and unserved additional areas should be assessed at 0.1 EDU.

The unit charge on the tax bills should be calculated as follows:

$13,988,000 /30 years/Total EDU’s + $25 O&M charge = unit charge

It was agreed that Sandy Creek will print and mail water bills on a May 1st and November 1st schedule.  The May 2014 bills with be prorated.

The Technical and Administrative force accounts were discussed.  A total hourly wage and benefits package figure must be submitted to EFC in order to receive reimbursement.

B&L Inspector Neil Zimmer is in the area daily.  Any officials or employees visiting the work sites must be issued a hard hat and safety vest.

A schedule of fees must be established for the water district.

On motion by Sue Haynes, seconded by Kern Yerdon and carried unanimously, the joint meeting was adjourned at 8:25 pm.

Respectfully submitted,

Tammy L. Miller, RMC

Town Clerk