MINUTES OF THE MEETING OF THE TOWN BOARD

TOWN OF SANDY CREEK
1992 HARWOOD DRIVE, PO BOX 52

SANDY CREEK, NEW YORK  13145-0052

Date: June 4, 2013

Kind of Meeting:  Special Meeting

Place:  Town Hall

Board Members Present:	Nancy Ridgeway		Others Present:

Ruth E. Scheppard(@6:37pm)	Tammy Miller

Kevin Halsey		  	Dustin Clark

Cheryl L. Yerdon		Dan Krupke

Nola J. Gove			Kern & Mary Yerdon

Allen Goodsell

Mike & Sue Fahey

Louise Franklin

Lee Franklin

Donna Gilson

Wayne Miller

Robert Hicks

John Shook

Dick Pasternak

Ed Domick

Karen Galloway

Don & Denise Schneider

Bob & Lee Martus

Mary & Harry Nasikan

Barbara Kelly

Jim Forsyth

John Schwartz

Deedee Thousand

Norma Newman

CALL TO ORDER:

Supervisor Nancy Ridgeway called this special meeting to order at 6:02 pm.  This was a joint meeting of the Towns of Richland and Sandy Creek to discuss the Eastern Shore Water Project.  She turned the meeting over to Dustin J. Clark, Senior Project Engineer of Barton & Loguidice.

Mr. Clark gave an update on the project.  The paperwork has been in the interested agencies’ hands for about a month.  We are waiting to receive comments back after each agency’s review.  An August start date is predicted for the project.  There will be three construction contracts, two for the water main.  It is possible that 5 or 6 different crews will be out working in different areas once construction begins.  Pre-construction photographs will be taken.  While it is possible that snow may hinder progress, work will continue throughout the winter and into next year.  Everything will be restored to its pre-construction state including landscaping to the extent possible.

The procedure for water service was explained.  The water main will be installed along the road.  Beginning in August or September a blue stake and an information flyer will be delivered to every homeowner.  The owner will place the stake in the ground near the right of way or easement line to indicate where they would like the curb stop for water service located.

Each home will require a $150- 160 radio-read meter and valves.  Meters will be read by driving by the property. Meter pits of 18 inches in diameter will be available for purchase from the towns.  The Town of Sandy Creek and Barton & Loguidice have information available on their websites.  The Town of Richland has public water laws and standards already in place.  The Town of Sandy Creek is working on the final drafts.  Barton & Loguidice is working for the members of the water districts and property owners may call the engineers at 1-800-724-1070.

Of 480 easements, 420 have been mailed out.  Approximately 160 have been returned to date.  An informational meeting regarding the easements will be held at the Sandy Pond Sportsman’s Club soon.  Notary Publics will be present to complete permanent easement paperwork for property owners.

Mr. Clark proposed requesting bids for both ductile iron pipe and PVC pipe for this project.  The towns would decide which material to install after comparing cost.  Ductile iron is used in Richland currently.  PVC requires special backfill lining, but is approximately half the price of ductile iron.  Because this project requires approximately 30 miles of pipe, a small difference in cost could mean a significant savings overall.  The same seal is used for both types of pipe.  The type of soil is not a factor, but cyclical loading under the roads can cause damage to the piping.  Some sections will require ductile iron.  While ductile iron pipe is predominant in NYS, some communities are using PVC now.  HDPE contracts and moves a lot and it can shrink.  PVC and chlorine does not give off a taste in the water.  PVC pipe will require a marking tape about one foot above and will have a tracing wire.  The contractors will handle the storage and staging areas for the materials.  It was agreed to request bids for option 1- all ductile iron and option 2-some ductile iron and PVC pipe.  B&L would like to advertise for bids July 1st and have the bid opening on July 31st.

Next, Mr. Clark showed a sample of PEX tubing.  It is AWWA approved.  Its workability is nice. It retains its shape and does not break.  A heat gun can return it to its original shape.  It also handles stress well.  He is proposing AWWA C904 compliant PEX cross linked with method A SDR9 to replace copper pipe from the water main to the curb stop.  Beyond the curb stop is the owner’s responsibility.  It will be installed five feet in the ground.  Its UV exposure is limited to 30 days. Copper does break.  The consensus was to use PEX tubing.

Vacant parcels in the project are being charged 0.5 EDU (equivalent dwelling unit).   It was explained that if an owner of a vacant parcel requests a curb stop be installed, the owner will be charged one full EDU.  After construction, a request for a service installation will cost the owner.  The Town of Richland charges $500 currently.

There are some EDU charges that may need adjusting by the Town Boards after recommendation by the water advisory committee or water board.  Multiple dwellings and campgrounds were discussed.

The Town of Sandy Creek will need to discuss and decide on water tank color and lettering.

The meter reading and billing process was discussed.  After reading the meters, a Town of Richland water employee will likely bring the readings to Sandy Creek on a thumb drive for billing purposes.

The force account was discussed.  The Town of Sandy Creek has cleared trees at the tank site and built an access road.

The Town of Richland will likely provide the Town of Sandy Creek’s future water operator with on-the-job training.  Water operators must work for one year under another water operator before becoming licensed.

The water meter and equipment specifications and purchase were discussed.  We will need a supplier of Badger or equivalent meters, meter pits, pressure reducing valves and double check valves.  This must go out for bid.

The minority and women owned business requirements were discussed.

The work for the optional areas has been completed.  However, if any of these roads must wait for water in the future, the DOT, DOH, and design would likely need to be reapproved.

On motion by Nancy Ridgeway, seconded by Ruth Scheppard and carried unanimously, the joint meeting was adjourned at 8:11 pm for the Town of Sandy Creek to continue with some business.

RESOLUTION 47-13

On motion made by Ruth Scheppard, and seconded by Kevin Halsey BE IT RESOLVED as follows:

Nancy Ridgeway, Supervisor		AYE

Ruth E. Scheppard, Councilwoman	AYE

Nola J. Gove, Councilwoman		AYE

Kevin E. Halsey, Councilman		AYE

Cheryl L. Yerdon, Councilwoman	AYE

RESOLUTION TOWN OF SANDY CREEK WATER DISTRICT NO. 2

WHEREAS, the Town Board has been asked to consider the formation of a water district in the Town of Sandy Creek to be known as the Town of Sandy Creek Water District No. 2, pursuant to Article 12-A of the Town Law of the State of New York; and

WHEREAS, the Town Board of the Town of Sandy Creek directed that Barton & Loguidice, P.C., to prepare a Map, Plan and Report to consider all aspects of the proposed water district; and

WHEREAS, at a meeting of the Town Board for the Town of Sandy Creek held the 8th day of August, 2012, the Town Board reviewed the Map, Plan and Report and directed the Town Clerk to publish an Order and Resolution/Notice of Public Hearing scheduling a public hearing on the proposed water district for the 12th day of September,  2012 at 7:00 p.m. at the Sandy Creek Town Hall, 1992 Harwood Drive, Sandy Creek, New York, and to publish notice of same in the official newspaper for the Town all pursuant to Article 12-A, Section 209-d of the Town Law of the State of New York; and

WHEREAS, the Notice of the Public Hearing was published in the Watertown Daily Times and posted on the Town bulletin board pursuant to Section 209-d of the Town Law of the State of New York; and

WHEREAS, said public hearing having been held September 12, 2012 at 7:00 p.m., after notice, with all interested persons having been heard on the proposed district; and

WHEREAS, at a special meeting of the Town Board held September 12, 2012, the Town Board, after full discussion, deemed that the Notice of Hearing was published and posted as required by law and was otherwise sufficient; deemed it in the best interest of the Town to form the water district as outlined in the map, plan and report., determined that all the property and property owners within the proposed district would benefit from the district formation, determined that all the property and property owners that would benefit from the proposed district are included within the boundaries of the proposed district, determined that establishment of the district is in the public interest and thereby approved the formation of the district subject to permissive referendum; and

WHEREAS, thirty days passed and no petition for referendum was filed with the Town and the district was formed; and

WHEREAS, pursuant to Section 209-f of the Town Law, the approval of the State Comptroller is required prior to the Town Board’s issuance of an Order to establish Town of Sandy Creek Water District No. 2, of the Town of Sandy Creek, pursuant to the Town Law, and the State Comptroller requires the submission of an Application approved by the Town Board in order to approve the district formation.

- The attached application was prepared at the direction of the Town Board.

- The Town Board believes the contents of the Application to be accurate and hereby approves the Application.

- The Town of Sandy Creek Water District No. 2, of the Town of Sandy Creek is in the public interest and will not constitute an undue burden on the property, which will bear the cost thereof.

- The cost of Town of Sandy Creek Water District No. 2, of the Town of Sandy Creek is to be assessed against all the real property within the boundaries of the proposed district and no benefited property has been excluded from the district.

- Town Supervisor, Nancy Ridgeway, is hereby directed to execute and verify the Application.

On motion by Cheryl Yerdon, seconded by Nola J. Gove and carried unanimously, the meeting was adjourned at 8:15 pm.

Respectfully submitted,

Tammy L. Miller, RMC

Town Clerk